DATED TIMELINE

The dated timeline for my e-commerce project over 5 weeks is given below.

**Week 1:**

Module 1 : Users home

* User login
* User sign up
* Browse product
* Browse category

Module 5 : Admin home

* Login and logout
* Dashboard

**Week 2:**

Module 2 : User product

* Product cart
* Add to cart
* Add to wishlist
* Buy now

Module 6 : Admin product management

* Add
* Edit
* Search
* Remove

**Week 3:**

Module 3 : User profile

* Change password
* Edit details
* Order history
* Wishlist

Module 7 : Admin user management

* Delete
* Block
* Search

Module 9: Admin banner and coupons

* Banner
* Coupons

**Week 4:**

Module 4: User order and payment

* Checkout
* Address
* Payment methods

Module 8: Admin order

* Order status
* Cancel order
* Payment methods

Module 10: Sales report

* Sales report
* Print

**Week 5:**

Hosting